## Minutes of meeting Week 1

Date: 1-sep-17

Chairman: Nikola

Secretary: Coen

Present: Tao, Daniel, Dean and Bilger

We agreed on the group name “Code Ninjas”

**Tooling**

* Bilger and Nikola are going to present a project-tool on Monday, and we will make the decision to use which tool then. Choose between Asana and Trello.
* Version control: Git, will use Github as host of the repository
* For app: use Xamarin
* For server: Node.JS
* For web-app: React

**Communication**

* File naming convention: GroupE\_{document\_name} {version}
* E-mail title convention: [ProEP\_GroupE]
* Put documentation in Git

**Application**

It is going to be a kind of Spy application, we build an App which stream camera, sound, location (maybe orientation) to the server. On another client, it is possible to see in real-time what is happening, hence see video stream and see a map with the current location.

The name of the App is going to be “Show me…”

**Project plan**

* Ask Erik about the client: (make persona or teacher himself)
* Deliverables: Project plan, Requirements document, Design document (UML), Test Document, Phone App, Web app, Server, Presentation
* Non-deliverables: No publish to the App stores, No manual
* Methodology: Agile
* Project phasing
* Project constraints
* Risks – Later
* MoSQuITO

**Work distrivution**

* Bilger:
  + Set-up tool of Asana
  + For Project plan do Agile methodology
  + Make Github
* Nikola:
  + Set-up tool of Trello
  + For Project plan do Introduction and current situation and Project Deliverables (Non delirevables)
  + Integrate everyone’s part in Project Plan
  + Make and Send agenda for meeting with teacher
* Daniel
  + MoSQuITO
* Dean
  + For project plan Risks
* Coen
  + For project plan Project Justification and Project constraint (tools lint)
  + Send this Minutes of Meeting
* Tao
  + For project plan Project phasing

**Deadline:**

Sunday 3 September at 23:59