# Risk analysis

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Deliverable | Likeliness NOT to be delivered | Prevention | To Do After Happening | Impact |
| Way of working | Low | Spend enough time on researching about spiral working. | Think about changing the way of working | High |
| Setup continuous integration | Medium | Pick most easy continuous integration platform. | Switch to different platform of continuous integration when stuck. | Low |
| Setup hosting | Medium | Research different hosting methods | Use self-hosting and port-forwarding. | High |
| Setup deployment using CI | High | Make application easy to deploy | Host manually | Low |