Project Plan Feedback:
- Check the Table of Content.
- For whom is the project plan?
- Don’t write about personal flaw.
- Define the goal, the purpose of the application? (Which solves, helps)
- Risk to the Product and Risk to the Project. Program Doesn’t Run <- Risk to Product.
- Decide what kind of tests are going to be conducted.
- Remove Sequence Diagram?
- Specify the level of the Skills.
- Give a note that the Moscow list is only the initial Requirement.
- MVP & DOD

Others:
- What is Distributed System? Discuss within the team so that everybody has the same perspective.
- The role of the client?
- Testing the user’s story. Do the test manually
- Test Driven Development, make a test case for each method.

Client:
- The client wants to be able to stream while the phone on the pocket.
- 1.不能用额外的摄像头，蓝牙的摄像头也是没有的
- 2.手机放口袋的时候摄像头是不可以用的 所以会是一片黑色
- Donation system. Knows the donator.
- 可以的，但是paypal 设计一个真的系统 但是用假的钱先测试
- How to stop? Press the stop button.
- 问问题，how client want to stop it.
- Auto stop when something inappropriate happening? Not possible, take a lot of RAM and Space. Use delaying stream?
- it's possible, but this task will require more time for researching and implementing it
- Multiple camera? Can’t be defined right now.
- 不可以 iphone不可以 但是一部分的安卓可以
- Auto change the camera view, like a F1 on TV.
- 不可以 won't be able to do it 因为require more time to researching and implementing
- Re watch the video after it finish live streaming, but pay extra for that.
- he does not want use google or facebook and we cannot use other spaces because it require money, we don't have money.
- Pay to enter the live stream.
- 1. pay for one peoson so that you can watch his live stream
- 2. pay for all live stream.
- Don’t use any google service?
- The client will write the requirement and send it to the project group. Or maybe Trello.
- we r going to make a dropbox shared folder, in this folder the client will able to send his ideas.

Meeting:
- Prepare the meeting with the client.
- Don’t underestimate the time for the feedback.
- Find Fontys Shriek and add it as collaborators.